PRODUCT REQUIREMENTS DOCUMENT

Botmakers.ai

Referral System & Reactivation Pipeline

| Version | 1.0 |
| --- | --- |
| Date | February 10, 2025 |
| Author | Smart Scale (Jay & Dee) |
| Status | Draft — Pending Approval |
| Stakeholder | Botmakers.ai Leadership |
| Related | Lead Capture PRD v1.1 |

# 1. Overview

This PRD defines the Referral System for botmakers.ai. It is a standalone system that integrates with the existing lead capture pipeline (defined in the Lead Capture PRD v1.1) by sharing the same Supabase database, Resend email infrastructure, and Claude AI analysis engine.

The referral system serves two purposes: (1) reactivate old prospects by soliciting feedback and referrals via manual outreach, and (2) convert those referrals into qualified leads that flow through the same pipeline as web form and Vapi leads.

## 1.1 Key Objectives

- Build a standalone referral form page at /refer on botmakers.ai

- Support referrer tracking via URL parameters (?from=identifier)

- Store referral submissions in Supabase with source: referral and referred_by linking

- Auto-send each referred contact a warm intro email via Resend

- Notify Jay, Dad, and Dee of every referral submission via Resend

- Add a subtle referral link to the site footer

- Add referral CTAs to the lead capture form success screen and prospect summary email

## 1.2 System Context

This system is one of three lead sources feeding the Botmakers pipeline:

- Web Form (source: web_form): Inbound leads from the Contact section intake form (Lead Capture PRD v1.1)

- Vapi Phone (source: vapi): Leads from AI-powered discovery calls (separate PRD, pending)

- Referrals (source: referral): Warm introductions submitted via the /refer page (this PRD)

All three sources share the same Supabase leads table with a source column to differentiate origin.

# 2. Tech Stack

All technologies are shared with the existing Lead Capture system. No new services are introduced.

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 16 + React 19 + Tailwind 4 (existing site) |
| Backend / API | Next.js API Routes (serverless on Vercel) |
| AI Engine | Claude API (Anthropic) — for analyzing referrer feedback |
| Email Service | Resend — warm intro emails + team notifications |
| Database | Supabase — shared leads table with source column |
| Hosting | Vercel (existing) |

# 3. Referral Page (/refer)

## 3.1 Page Structure

A standalone page at botmakers.ai/refer with the following sections in order:

- Header: Botmakers branding, tagline REFERRAL PROGRAM, heading, and description text

- Section 1 — Your Information: Referrer name (required), email (required), company (optional)

- Section 2 — Your Feedback: Optional textarea asking: What tools, services, or solutions would be most valuable to you and the legal industry right now?

- Section 3 — Your Referrals: 5 referral slots, all visible, only first required. Each slot has: name, email, phone, company (optional)

- Submit Button: Dynamic label showing count (e.g., SUBMIT 3 REFERRALS)

- Success Screen: Confirmation message replacing the form after successful submission

## 3.2 Referrer Tracking via URL Parameter

The page accepts a ?from= query parameter to pre-identify the referrer. This allows Dee to customize the referral link per prospect when sending reactivation emails.

- URL format: botmakers.ai/refer?from={referrer-id}

- referrer-id format: URL-safe string, e.g., john-smith or john@lawfirm.com

When a ?from= param is present:

- Look up the referrer in the referrers table (see Section 6) by their slug or email

- If found, auto-fill the Your Information section (name, email, company) and lock those fields

- If not found, show the Your Information section as editable (treat as a new referrer)

- Store the from param value in the submission record regardless of whether lookup succeeds

## 3.3 Form Fields

### 3.3.1 Referrer Fields

| Field | Type | Required | Details |
| --- | --- | --- | --- |
| Full Name * | Text input | Yes | Referrer’s full name |
| Email * | Email input | Yes | Referrer’s email address |
| Company | Text input | No | Referrer’s company or firm |
| Feedback | Textarea | No | What tools/services would be valuable to you and the legal world? |

### 3.3.2 Referral Fields (per referral, x5)

| Field | Type | Required | Details |
| --- | --- | --- | --- |
| Full Name | Text input | Yes* | Required once referral slot is activated (name is entered) |
| Email | Email input | Yes* | Required if name is filled. Validated format. |
| Phone | Tel input | Yes* | Required if name is filled. US format (XXX) XXX-XXXX. |
| Company | Text input | No | Optional company or firm name |

* At least 1 complete referral is required to submit. Slots 2–5 are optional but all fields within an activated slot become required once a name is entered in that slot.

## 3.4 Form UX & Design

- Dark theme matching Botmakers brand: navy/dark background (#0a1628 to #033457 gradient), neon green (#03FF00) accents, Inter Tight font

- All 5 referral slots visible upfront in a stacked card layout

- Inactive slots (no name in prior slot) are visually dimmed at 40% opacity and non-interactive

- Slots unlock progressively: Slot 2 unlocks when Slot 1 has a name, Slot 3 when Slot 2 has a name, etc.

- Visual progress indicator: row of 5 numbered pills that turn green as referrals are filled

- Filled referral cards get a subtle green border and background tint

- Checkmark replaces the number on completed slots

- Submit button dynamically shows count: SUBMIT 3 REFERRALS

- Inline validation with red error messages on blur and on submit

- Loading spinner state during submission

- Success screen: Thank you message, note that we will reach out to each referral, and a Back to Botmakers.ai button

## 3.5 Validation Rules

- Referrer name: required, non-empty

- Referrer email: required, RFC 5322 format validation

- Referral emails: RFC 5322 format when provided

- Referral phone: valid US format (10 digits) when provided

- At least 1 referral must have name + email + phone filled

- Rate limiting: max 5 submissions per IP per hour

- Honeypot field (hidden) for bot detection

# 4. Communication Flows

## 4.1 Submission Flow

The following sequence occurs when someone submits the referral form:

- Referrer fills out the form at botmakers.ai/refer and clicks submit

- Next.js API route /api/referrals receives and validates form data

- Referrer record created/updated in the referrers table in Supabase

- Each referral is inserted into the leads table with source: referral and referred_by: referrer ID

- If referrer provided feedback, store in the referrers table and optionally send to Claude for analysis

- For each referral: Resend sends a warm intro email to the referred contact (parallel)

- Resend sends a team notification email to Jay, Dad, and Dee with all referral details (parallel)

- Form UI transitions to the success confirmation screen

## 4.2 Warm Intro Email to Referred Contacts (via Resend)

Sent to: Each referred person’s email address

From: info@botmakers.ai (configured in Resend)

Reply-To: info@botmakers.ai

Subject line format: {Referrer First Name} thought you might be interested in this

Contents:

- Personal greeting: Hi {Referral First Name}

- Introduction: {Referrer Full Name} from {Referrer Company} suggested we connect with you

- Brief value proposition: 2–3 sentences about what Botmakers does and how it helps businesses in their industry

- No-pressure CTA: If this sounds relevant, we’d love to have a quick conversation. Book a 30-minute call here: [Cal.com link]

- Alternative CTA: Or fill out a quick project brief and we’ll send you a personalized summary: [link to lead capture form on botmakers.ai/contact]

- Opt-out: If this isn’t relevant, no worries at all — we won’t follow up further unless you reach out.

Email template built with @react-email/components matching Botmakers brand (navy + green).

## 4.3 Team Notification Email (via Resend)

Sent to: Jay, Dad, and Dee

From: leads@botmakers.ai

Subject line format: [Referral] {Referrer Name} submitted {count} referral(s)

Contents:

- Referrer details: name, email, company

- Referrer feedback (if provided) with AI analysis highlighting key themes/requests

- List of all referred contacts with their name, email, phone, and company

- Status note: Warm intro emails have been sent to each referral

- Quick-action links: View in Supabase, Reply to referrer

## 4.4 Referrer Thank-You Email (via Resend)

Sent to: The referrer’s email address

From: info@botmakers.ai

Subject: Thank you for your referrals, {First Name}!

Contents:

- Personal thank you acknowledging the number of referrals submitted

- Confirmation that the team will personally reach out to each person

- If they left feedback: acknowledgment that their perspective is valued and will inform our roadmap

- Open door: If you ever want to explore how AI could help your practice, we’re here. [Cal.com link]

# 5. Referral Touchpoints on Existing Site

In addition to the standalone /refer page, the referral system integrates into two existing areas of botmakers.ai.

## 5.1 Footer Link

Add a subtle referral link to the existing Footer.tsx component.

- Location: In the footer link section, alongside existing links

- Text: "Know someone who could benefit? Refer a colleague"

- Link: /refer (no ?from= param since this is anonymous site traffic)

- Styling: Match existing footer link styles, subtle and non-intrusive

## 5.2 Lead Capture Form Success Screen

After a prospect successfully submits the lead capture form (from Lead Capture PRD v1.1), the success confirmation message should include a referral prompt.

- Current success message: "Thank you! We’re reviewing your project and you’ll receive a personalized summary shortly. Want to fast-track? Book a call below."

- Updated success message: Add below the existing text: "Know someone else who could benefit from AI-powered solutions? Share a referral →" with a link to /refer

- Implementation: Modify the success state in the lead capture form component to include this additional CTA

## 5.3 Prospect Summary Email

The AI-generated prospect summary email (sent after lead form submission, defined in Lead Capture PRD v1.1) should include a referral CTA at the bottom, before the footer.

- Placement: Below the main email content, above the email footer

- Text: "Know a colleague or fellow attorney who could benefit from AI-powered solutions? We’d love an introduction."

- CTA Button: "Share a Referral →" linking to botmakers.ai/refer

- Styling: Subtle secondary CTA (not competing with the main Book a Call CTA)

# 6. Database Schema (Supabase)

## 6.1 Updates to Existing leads Table

The following columns must be added to the existing leads table (from Lead Capture PRD v1.1) to support referral tracking. If the leads table does not yet exist, create it with all columns from the Lead Capture PRD v1.1 plus these additions.

| Column | Type | Description |
| --- | --- | --- |
| source | TEXT | Lead origin: web_form, vapi, or referral (required, default: web_form) |
| referred_by | UUID (nullable) | FK to referrers.id — populated when source is referral |
| referral_email_sent | BOOLEAN | Whether the warm intro email has been sent to this lead |
| referral_email_sent_at | TIMESTAMPTZ | When the warm intro email was sent |

Important: Backward Compatibility The source column defaults to web_form so all existing lead form submissions continue to work without modification. The referred_by column is nullable so it only applies to referral-sourced leads. No changes to existing API routes are required.

## 6.2 New referrers Table

Tracks people who submit referrals (the old prospects being reactivated).

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated unique referrer ID |
| slug | TEXT (unique) | URL-safe identifier used in ?from= param (e.g., john-smith) |
| full_name | TEXT | Referrer full name |
| email | TEXT | Referrer email address |
| company | TEXT (nullable) | Referrer company or firm |
| feedback | TEXT (nullable) | Referrer’s feedback on what would be valuable |
| ai_feedback_analysis | JSONB (nullable) | Claude analysis of feedback if provided |
| total_referrals | INTEGER | Count of referrals submitted |
| from_param | TEXT (nullable) | Raw ?from= param value from URL |
| ip_address | TEXT | IP at time of submission |
| created_at | TIMESTAMPTZ | First submission timestamp |
| updated_at | TIMESTAMPTZ | Last update timestamp |

# 7. API Routes

All API routes are Next.js serverless functions deployed on Vercel.

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/referrals | POST | Receives referral form submission. Validates data. Creates/updates referrer record. Inserts each referral into leads table with source: referral. Triggers warm intro emails + team notification via Resend. |
| /api/referrals/[id] | GET | Retrieves a specific referral submission with referrer details and all associated leads (internal use). |
| /api/referrers/lookup | GET | Accepts ?slug= or ?email= query param. Returns referrer info for auto-filling the form when ?from= param is present. Returns 404 if not found. |

## 7.1 POST /api/referrals — Request Body

Expected JSON Payload { referrer: { name, email, company?, feedback? }, referrals: [{ name, email, phone, company? }, ...], // 1-5 items from_param: string ¦ null, // raw ?from= value honeypot: string // must be empty }

## 7.2 POST /api/referrals — Response Flow

- Validate all fields (return 400 with field-level errors if invalid)

- Check honeypot field (return 400 if filled — bot detected)

- Check rate limit (return 429 if exceeded)

- Upsert referrer record in referrers table (match on email)

- If feedback provided, send to Claude API for theme analysis (optional, non-blocking)

- Insert each referral into leads table with source: referral, referred_by: referrer.id

- Trigger Resend: warm intro email to each referral (parallel, non-blocking)

- Trigger Resend: team notification to Jay, Dad, and Dee (parallel, non-blocking)

- Trigger Resend: thank-you email to referrer (parallel, non-blocking)

- Return 200 with success confirmation

# 8. Email Templates (Resend + React Email)

All email templates are built with @react-email/components and match Botmakers brand (navy #033457, green #03FF00, Inter Tight or Helvetica fallback).

## 8.1 Warm Intro Email

- To: Referred contact

- From: info@botmakers.ai

- Subject: {Referrer First Name} thought you might be interested in this

- Template file: src/emails/referral-warm-intro.tsx

## 8.2 Team Notification Email

- To: Jay, Dad, Dee (INTERNAL_EMAILS env var)

- From: leads@botmakers.ai

- Subject: [Referral] {Referrer Name} submitted {count} referral(s)

- Template file: src/emails/referral-team-notification.tsx

## 8.3 Referrer Thank-You Email

- To: Referrer

- From: info@botmakers.ai

- Subject: Thank you for your referrals, {First Name}!

- Template file: src/emails/referral-thank-you.tsx

## 8.4 Reactivation Email (Manual Send)

This email is NOT sent via Resend automation. It is manually sent by Dee from dessiah@m.botmakers.ai to old prospects. Both plain text and HTML versions have been drafted separately as deliverables.

- Sent from: dessiah@m.botmakers.ai (manual, personal outreach)

- Contains: Business updates, value proposition, feedback ask, referral CTA linking to botmakers.ai/refer?from={referrer-id}

- Templates: Provided as reactivation-email-plaintext.md and reactivation-email.html

# 9. Security & Privacy

- Rate limiting: max 5 referral submissions per IP per hour

- Honeypot field for bot detection

- All API keys (Resend, Claude, Supabase) stored as environment variables, never client-side

- Supabase Row Level Security (RLS) enabled

- Input sanitization on all form fields

- HTTPS-only (Vercel enforced)

- The ?from= parameter is treated as untrusted input — always sanitized and validated against the referrers table

- Warm intro emails include an opt-out statement so referred contacts are not spammed

# 10. Environment Variables

No new environment variables required beyond those defined in the Lead Capture PRD v1.1. This system uses the same RESEND_API_KEY, RESEND_FROM_ADDRESS, RESEND_LEADS_FROM_ADDRESS, INTERNAL_EMAILS, SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY, and optionally ANTHROPIC_API_KEY for feedback analysis.

# 11. File Structure

New files to be created within the existing botmakers-website project:

| File Path | Purpose |
| --- | --- |
| src/app/refer/page.tsx | Referral form page component |
| src/components/ReferralForm.tsx | Referral form UI component (client-side) |
| src/app/api/referrals/route.ts | POST handler for referral submissions |
| src/app/api/referrals/[id]/route.ts | GET handler for individual referral lookup |
| src/app/api/referrers/lookup/route.ts | GET handler for referrer auto-fill from ?from= param |
| src/emails/referral-warm-intro.tsx | React Email template for warm intro to referrals |
| src/emails/referral-team-notification.tsx | React Email template for Jay, Dad, Dee notification |
| src/emails/referral-thank-you.tsx | React Email template for referrer thank-you |

Existing files to be modified:

| File Path | Change |
| --- | --- |
| src/components/Footer.tsx | Add referral link: Know someone who could benefit? Refer a colleague |
| src/components/Contact.tsx | Add referral CTA to lead form success state (when form is built per Lead Capture PRD) |
| src/emails/prospect-summary.tsx | Add referral CTA section before footer (when email is built per Lead Capture PRD) |

# 12. Implementation Phases

## Phase 1: Referral Page + Database (Days 1–2)

- Create the referrers table in Supabase

- Add source, referred_by, referral_email_sent, and referral_email_sent_at columns to the leads table

- Build the /refer page and ReferralForm.tsx component matching Botmakers brand

- Implement ?from= parameter parsing and referrer auto-fill lookup

- Build /api/referrals POST route with validation and Supabase inserts

- Build /api/referrers/lookup GET route

## Phase 2: Email Communications (Days 3–4)

- Build warm intro email template (referral-warm-intro.tsx)

- Build team notification email template (referral-team-notification.tsx)

- Build referrer thank-you email template (referral-thank-you.tsx)

- Integrate all three email sends into the /api/referrals POST route via Resend

- Test email delivery and rendering across clients (Gmail, Outlook, Apple Mail)

## Phase 3: Site Integration (Day 5)

- Add referral link to Footer.tsx

- Add referral CTA to lead capture form success screen (if form exists)

- Add referral CTA to prospect summary email template (if email exists)

- If lead capture form/email are not yet built, document the integration points for future implementation

## Phase 4: Testing & Launch (Days 6–7)

- End-to-end testing: form submission, Supabase records, all three email sends

- Test ?from= auto-fill with known and unknown slugs

- Test validation (required fields, email format, phone format, honeypot, rate limiting)

- Mobile responsiveness testing

- Verify leads table source column correctly distinguishes web_form vs. referral

- Deploy to production on Vercel

# 13. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Referral form completion rate | > 70% of page visits | Track page view vs. submission |
| Avg referrals per submission | > 2 per submission | Supabase aggregate |
| Warm intro email open rate | > 40% | Resend analytics |
| Referral-to-call conversion | > 15% book a call | Cal.com + source tracking |
| Reactivation email response rate | > 10% click referral link | Manual tracking + ?from= param |
| Feedback submissions | Track volume | Supabase referrers.feedback count |

# 14. Open Items

| # | Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Pre-populate referrers table with old prospect slugs/emails | Dee | Before launch |
| 2 | Confirm Resend domain DNS is configured (shared with lead form) | Jay / Dee | Depends on Lead Capture build |
| 3 | Decide if Claude should analyze referrer feedback or just store it | Jay / Dad | Design decision |
| 4 | Prepare prospect list for reactivation email campaign | Dee | Before outreach |

# 15. Approval

This PRD requires approval from Botmakers.ai leadership before development begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Smart Scale (Dev) | Jay |  |  |
| Botmakers Lead | Dad |  |  |
| Smart Scale (Dev) | Dee |  |  |